BA 352								8/30/23

Today				Friday

PERT/CPM			Start In Class Exercise 1

- Roll call

- Triangle

PERT/CPM:  How to schedule a big project.

- Developed independently in the 1950’s.

- Main difference – PERT() uses three time estimates, CPM() just one.

- Need activities, precedences, times.

  - How realistic is it to assume we know/can estimate these???

Examples:

- Three on campus:

  - Traditional: Life Sciences Building (Fort Lewis College to unveil new health sciences center – The Durango Herald) and Animas HS

  - Agile: Transition to Workday

- US 550–US 160 Connection South Project — Colorado Department of Transportation (codot.gov)

- Telluride new lift delayed.

What does the distribution of an activity time look like?

- Discuss

  - CPM:  Single Estimate

  - PERT:  Three Estimates

- Draw some shapes

- Think about assumptions

Objectives:

- How long will a project take?

- Which steps are critical?

- How do activity times and completion time vary?

- Speed it up by spending more $?

- Develop, implement and complete a plan.

CPM Example:

Act	I.P.	Time	Slack

A	--	   7	Completion Time	____________

B	--	   5

C	A	 12	Critical Path 		____________

D	A	   8

E	A	   2

F	B	   5

G	B	   9

H	D	   9

I	E, F	   6

J	G, I	   7