BA 353: Operations Management						2/23/15

Today 2/23		    Weds 2/25			Thurs 2/26		Fri 2/27

Start Ch 3: Project	    Review for Exam 2		Office Hours:		No Class!

Mgmt (PERT/CPM)	    Start THE2			8am to noon		OH: 8 to noon

Work on 3*A

Mon 3/2		    Weds 3/4

No Class!		    Exam 2

Work on 3*A

- ICE 6:  All in attendance got 10/10.

- Discuss Exam 2 and Take Home Exam 2

Three Assignments (3*A)

  - Homework 3 (Forecasting)

  - Homework 4 (LP)

  - Take Home Exam 2

* 	Homework 5 (Hard LPs)

You must turn in one of these assignments by Friday (2/27) at noon, one anytime on Tuesday (3/3) (slide it under my office door EBH 158) and the last one by Thursday (3/5) 8am.  Homework 5 will be due later but eventually.

Project Management (Chapter 3)

- Planning, scheduling, and controlling large, complex, expensive projects.

- Examples:  Construction (EBH, H3), Product Design, Installations (Wireless)

- Programs:  POM, MS Project, etc.

PERT/CPM

- Define

- How long will a project take?

- Which steps are critical?

- Estimate probs of finishing early (bonus$) or late (penalty)?

- Speed it up by spending more $?

| Ex: House building… Act | I.P. | Time |
| --- | --- | --- |
| A | -- | 6 |
| B | -- | 8 |
| C | A | 5 |
| D | A | 7 |
| E | B | 2 |
| F | B | 6 |
| G | C | 5 |
| H | D, E | 4 |
| I | F | 4 |
| J | G, H | 6 |

All Projects:  Activities, Precedences, Times

Ex 1:

- How long will it take?

- What is critical?

- Find early, late times.  Critical path.  Slack times.

Do Two Examples, Check Answers…