BA 353: Operations Management						3/11/20

Today					Friday

Project Management/CPM		ICE 6 and HW 4 due

Start Topic 4:

Project Management

- Planning, scheduling, and controlling large, complex, expensive projects.

- Triangle…

- Examples….  New House Construction

- Class: BA 352: Project Management

CPM

- Define

- How long will a project take?

- Which steps are critical?

Also

- Estimate probs of finishing early (bonus$) or late (penalty)?

- Model realistically

- Speed it up by spending more $?

All Projects:  Activities, Precedences, Times

Ex 1:

| Act | I.P. | Time |
| --- | --- | --- |
| A | -- | 6 |
| B | -- | 8 |
| C | A | 5 |
| D | A | 7 |
| E | B | 2 |
| F | B | 6 |
| G | C | 5 |
| H | D, E | 4 |
| I | F | 4 |
| J | G, H | 6 |

- How long will it take?

- What is critical?