## Slide 1: This… Is… Project Management Trivia!
Round 2: Chapters 4, 5 & 6

## Slide 2: Rules
Sit with your teams.
List team names.
Write up four answer cards: A, B, C and D
No notes or electronic assistance.
Two rounds:
  Multiple Choice & True/False
  Short Answer
Winning team gets prizes!

## Slide 3
http://www.youtube.com/watch?v=vWuQVpBeqLs

## Slide 4: Round 1:
Multiple Choice
True/False

## Slide 5: Question 1
  The SPI for a project you are working on is 1.1. Your project is:
Over budget
Under budget
Ahead of schedule
Behind schedule
Answer: C) SPI > 1 is good, ahead!

## Slide 6: Question 2
True or False? The project charter establishes a partnership between the performing and requesting organizations:
True
False
Answer: A) True. The charter is like a contract.

## Slide 7: Question 3
Three point estimating includes all of the following except:
Optimistic
Pessimistic
Least Likely
Most Likely
Answer: C) Least Likely

## Slide 8: Question 4
  True or False? The project management plan is the document that describes how the project will be executed, monitored and controlled.
  True
  False
  Answer: True

## Slide 9: Question 5
  Which is not a data gathering technique?
Brainstorming
Change Requests
Focus Groups
Interviews
Answer: B) Change Requests should be Checklists

## Slide 10: Question 6
  Which situation below is the best?
CV < 0 and PV < 0
CV > 0 and PV > 0
CV < 0 and PV > 0
CV > 0 and PV < 0
Answer: B) Under budget and ahead of schedule. Yeah right.

## Slide 11: Question 7
  Arrange these three things in the correct order as inputs and outputs:
Project Charter, Project Management Plan, WPD
Project Management Plan, Project Charter, WPD
WPD, Project Charter, Project Management Plan
WPD, Project Management Plan, Project Charter
Answer: A)

## Slide 12: Question 8
  Which is not a tool and technique for estimating activity durations?
Expert Judgement
Analogous Estimating
Decomposition
Meetings
Answer: C) Decomposition is a T&T for defining activities.

## Slide 13: Round 2: Short Answer
Write your team name on a piece of paper.
  You can take notes on separate piece(s).
Answer the following questions.
Good luck!

## Slide 14: Question 9
  A ________ ________ is a formal proposal to modify any document, deliverable, or baseline.

## Slide 15: Question 10
  Fill in the acronyms for the six subsections of Chapter 5:
  PSM
  CR
  DS
  CW
  VS
  CS

## Slide 16: Question 11
  Fill in the blank:

## Slide 17: Question 12
  Fill in the blank:

## Slide 18: Question 13
  Which data analysis method was used to develop this figure?

## Slide 19: Question 14
  Fill in the blank. ½ point for good answer, full point for exact answer:

## Slide 20: Break
Grade questions 9 – 14
Check scores
Now to the Final Question

## Slide 21: Final Question: Acronyms from Chapters 1 – 7. 5 points possible
For ½ a point each, list what these ten project management acronyms stand for.
No penalty for incorrect guesses.
BAC
CPI
EF
ES
EVM
PMBOK
PMO
SV
WBS
WPD